## Slide 1: 5th Maritime Transport and Multimodality Technical Committee
Tomor Harizi
Tomor.Harizi@dpdetare.gov.al
Belgrade, 16 March 2023
ALBANIA

## Slide 2: ROADMAP
Road map situation presented during the last meeting.
16 actions completed.
3 actions ongoing.
6 actions not started yet.

## Slide 3: Technical Assistance
AIS Stations:
5 AIS base stations donated by EMSA;
Fixing procedure is on going;
By the end of month March will start sharing data’s to MAREΣ.

## Slide 4: Technical Assistance
Quality Management System ISO 9001 ( Maritime Administration)
Quality Manual is drafted and accepted.
Procurement procedures for selection of the Company that will issue the certificate is done ( by the end of this week).
Training of GMD staff and certification.- end of May 2023.

## Slide 5
PRF Directive
The first draft regulation is already prepared by contracted company
There were several suggestions done by GMD &MIE that should be taken into consideration and should be included in the draft.
The final draft for another review before starting the internal procedures for legal approval ( end of May 2023)
Technical Assistance

## Slide 6: Technical Assistance
Maritime Strategy
The strategy is drafted by EMSA, it is agreed and accepted
Approval by Minister

## Slide 7: Technical Assistance
Recognition of seafarers` certificates
MIE has sent an officially request to Government of Malta for assistance.
NSW
There is a system in Albania “The National Database for Maritime Traffic”, which is used or playing the role of National Single Window.
Assistance from EMSA to audit the system in place and verify if this is fully in accordance with Directive 2010/65/EU
The audit outputs will support us to take proper measures and decisions on deciding whether to update the existing system or creating a new one

## Slide 8: Thank you for your attention
Tomor Harizi
e-mail: tomor.harizi@dpdetare.gov.al
www.dpdetare.gov.al