## Slide 1: ROAD ACTION PLAN PROGRESS REPORT
17th Road Technical Committee, 6 November 2024

## Slide 2: Content of the presentation
  Progress by measure – Regional and per each RP
  Establishing functioning and efficient road maintenance system
  ITS Deployment on Core/Comprehensive Road Network
  Enhancing road transport climate resilience and use of alternative fuels
  Enhancing regional cooperation and experience exchange

## Slide 3: Road Action Plan Monitoring Timeline
First Monitoring Report October 2021
Second Monitoring Report November 2022
Third Monitoring Report November 2023
Final Monitoring Report

## Slide 4: Establishing functioning and efficient road maintenance system - Progress
Chart: Establishing functioning and efficient road maintenance system
| Albania | Bosnia and Herzegovina | Kosovo | Montenegro | North Macedonia | Serbia
2020/2021
Up to 2023 | 0.58333 | 0.33333 | 0.33333 | 0.25 | 0.41667 | 0.58333
2024 | 0.083333 | 0 | 0 | 0.083333 | 0.083333 | 0.083333

## Slide 5: ITS Deployment in Core/Comprehensive Road Network - Progress
Chart: ITS Deployment on Core/Comprehensive Road Network
| Albania | Bosnia and Herzegovina | Kosovo | Montenegro | North Macedonia | Serbia
2020/2021
Up to 2023 | 0.61111 | 0.27778 | 0.27778 | 0.38889 | 0.66667 | 0.61111
2024 | 0.055556 | 0 | 0.11111 | 0.055556 | 0.055556 | 0.11111

## Slide 6: Enhancement of road climate resilience and use of alternative fuels - Progress
Chart: Enhancing road transport climate resilience and use of alternative fuels
| Albania | Bosnia and Herzegovina | Kosovo | Montenegro | North Macedonia | Serbia
2020/2021
Up to 2023 | 0.5 | 0.25 | 0.25 | 0.33333 | 0.25 | 0.58333
2024 | 0.083333 | 0.083333 | 0.083333 | 0.083333 | 0.083333 | 0.083333

## Slide 7: Enhancement of regional cooperation experience exchange
Establishing a regional network of road authorities/public enterprises for regular consultation and coordination at the regional level before adoption maintenance plans, deployment of ITS etc
  1st meeting in May 2023
Identify the areas of capacity building needs/experience exchange/organise stakeholders’ workshops to accommodate the broad range of technical experiences
  2nd meeting in May 2024

## Slide 8: Albania - Progress
Chart: ALBANIA
| Adopt multiannual maintenance plan | Establishing Road Asset Management System (RAMS) | Signing of Service Level Agreement between Ministry of Transport and Road Authorities/Public Enterprises | Adopt an efficient strategy on the funding sustainability for road maintenance | Adoption of ITS strategy together with an Action/implementation plan | Transposition of the Directive 2010/40/EU into the national legislation | Transposition of Directive 2004/52/EC - Interoperability of electronic road toll systems | Adopt and implement EU ITS Framework Architecture for roads to ensure compatibility of system and equipment | Adopt and implement EU ITS standards for roads to ensure European standards and specifications for all new projects and for the upgrading of existing ones | Adopt a regional interoperability framework aimed to establish a mechanism for the exchange of ITS data at regional level through TCT Information System | Adopt guidelines and methodologies for climate change and natural hazard road network vulnerability assessment | Development of Resilience Action Plan for Road Core/Comprehensive Network | Undertake risk-based vulnerability interventions for the most vulnerable sections of the indicative extension of Core/Comprehensive TEN-T Networks in Western Balkans | Enhance use of alternative fuels (e-charging stations etc) | Establishing functioning and efficient road maintenance system | ITS Deployment on Core/Comprehensive Road Network | Enhancing road transport climate resilience and use of alternative fuels
Up to 2023 | 1 | 0.66667 | 0.33333 | 0.33333 | 1 | 0.66667 | 0 | 0.66667 | 0.66667 | 0.66667 | 0.33333 | 0.33333 | 0.66667 | 0.66667
2024 | 0 | 0.33333 | 0 | 0 | 0 | 0 | 0 | 0 | 0.33333 | 0 | 0 | 0.33333 | 0 | 0

## Slide 9: Bosnia and Herzegovina - Progress
Chart: BOSNIA AND HERZEGOVINA
| Adopt multiannual maintenance plan | Establishing Road Asset Management System (RAMS) | Signing of Service Level Agreement between Ministry of Transport and Road Authorities/Public Enterprises | Adopt an efficient strategy on the funding sustainability for road maintenance | Adoption of ITS strategy together with an Action/implementation plan | Transposition of the Directive 2010/40/EU into the national legislation | Transposition of Directive 2004/52/EC - Interoperability of electronic road toll systems | Adopt and implement EU ITS Framework Architecture for roads to ensure compatibility of system and equipment | Adopt and implement EU ITS standards for roads to ensure European standards and specifications for all new projects and for the upgrading of existing ones | Adopt a regional interoperability framework aimed to establish a mechanism for the exchange of ITS data at regional level through TCT Information System | Adopt guidelines and methodologies for climate change and natural hazard road network vulnerability assessment | Development of Resilience Action Plan for Road Core/Comprehensive Network | Undertake risk-based vulnerability interventions for the most vulnerable sections of the indicative extension of Core/Comprehensive TEN-T Networks in Western Balkans | Enhance use of alternative fuels (e-charging stations etc) | Establishing functioning and efficient road maintenance system | ITS Deployment on Core/Comprehensive Road Network | Enhancing road transport climate resilience and use of alternative fuels
Up to 2023 | 0.33333 | 0.66667 | 0 | 0.33333 | 0.33333 | 0 | 0.66667 | 0 | 0 | 0.66667 | 0 | 0 | 0.33 | 0.33333
2024 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0.66667 | 0.0033333 | 0

## Slide 10: Kosovo - Progress
Chart: KOSOVO
| Adopt multiannual maintenance plan | Establishing Road Asset Management System (RAMS) | Signing of Service Level Agreement between Ministry of Transport and Road Authorities/Public Enterprises | Adopt an efficient strategy on the funding sustainability for road maintenance | Adoption of ITS strategy together with an Action/implementation plan | Transposition of the Directive 2010/40/EU into the national legislation | Transposition of Directive 2004/52/EC - Interoperability of electronic road toll systems | Adopt and implement EU ITS Framework Architecture for roads to ensure compatibility of system and equipment | Adopt and implement EU ITS standards for roads to ensure European standards and specifications for all new projects and for the upgrading of existing ones | Adopt a regional interoperability framework aimed to establish a mechanism for the exchange of ITS data at regional level through TCT Information System | Adopt guidelines and methodologies for climate change and natural hazard road network vulnerability assessment | Development of Resilience Action Plan for Road Core/Comprehensive Network | Undertake risk-based vulnerability interventions for the most vulnerable sections of the indicative extension of Core/Comprehensive TEN-T Networks in Western Balkans | Enhance use of alternative fuels (e-charging stations etc) | Establishing functioning and efficient road maintenance system | ITS Deployment on Core/Comprehensive Road Network | Enhancing road transport climate resilience and use of alternative fuels
Up to 2023 | 0.66667 | 0.33333 | 0 | 0.33333 | 0.33333 | 0.66667 | 0 | 0 | 0 | 0.66667 | 0 | 0.33333 | 0.33333 | 0.33333
2024 | 0 | 0 | 0 | 0 | 0.66667 | 0 | 0 | 0 | 0 | 0 | 0 | 0.33333 | 0 | 0

## Slide 11: North Macedonia - Progress
Chart: NORTH MACEDONIA
| Adopt multiannual maintenance plan | Establishing Road Asset Management System (RAMS) | Signing of Service Level Agreement between Ministry of Transport and Road Authorities/Public Enterprises | Adopt an efficient strategy on the funding sustainability for road maintenance | Adoption of ITS strategy together with an Action/implementation plan | Transposition of the Directive 2010/40/EU into the national legislation | Transposition of Directive 2004/52/EC - Interoperability of electronic road toll systems | Adopt and implement EU ITS Framework Architecture for roads to ensure compatibility of system and equipment | Adopt and implement EU ITS standards for roads to ensure European standards and specifications for all new projects and for the upgrading of existing ones | Adopt a regional interoperability framework aimed to establish a mechanism for the exchange of ITS data at regional level through TCT Information System | Adopt guidelines and methodologies for climate change and natural hazard road network vulnerability assessment | Development of Resilience Action Plan for Road Core/Comprehensive Network | Undertake risk-based vulnerability interventions for the most vulnerable sections of the indicative extension of Core/Comprehensive TEN-T Networks in Western Balkans | Enhance use of alternative fuels (e-charging stations etc) | Establishing functioning and efficient road maintenance system | ITS Deployment on Core/Comprehensive Road Network | Enhancing road transport climate resilience and use of alternative fuels
Up to 2023 | 0.33333 | 1 | 0 | 0.33333 | 0.66667 | 0.66667 | 0.66667 | 0.33333 | 0.66667 | 1 | 0 | 0.33333 | 0.33333 | 0.33333
2024 | 0 | 0 | 0.33333 | 0 | 0.33333 | 0 | 0 | 0 | 0 | 0 | 0 | 0.33333 | 0 | 0

## Slide 12: Montenegro- Progress
Chart: MONTENEGRO
| Adopt multiannual maintenance plan | Establishing Road Asset Management System (RAMS) | Signing of Service Level Agreement between Ministry of Transport and Road Authorities/Public Enterprises | Adopt an efficient strategy on the funding sustainability for road maintenance | Adoption of ITS strategy together with an Action/implementation plan | Transposition of the Directive 2010/40/EU into the national legislation | Transposition of Directive 2004/52/EC - Interoperability of electronic road toll systems | Adopt and implement EU ITS Framework Architecture for roads to ensure compatibility of system and equipment | Adopt and implement EU ITS standards for roads to ensure European standards and specifications for all new projects and for the upgrading of existing ones | Adopt a regional interoperability framework aimed to establish a mechanism for the exchange of ITS data at regional level through TCT Information System | Adopt guidelines and methodologies for climate change and natural hazard road network vulnerability assessment | Development of Resilience Action Plan for Road Core/Comprehensive Network | Undertake risk-based vulnerability interventions for the most vulnerable sections of the indicative extension of Core/Comprehensive TEN-T Networks in Western Balkans | Enhance use of alternative fuels (e-charging stations etc) | Establishing functioning and efficient road maintenance system | ITS Deployment on Core/Comprehensive Road Network | Enhancing road transport climate resilience and use of alternative fuels
Up to 2023 | 0.33333 | 0.33333 | 0 | 0.33333 | 1 | 0.33333 | 0.33333 | 0 | 0 | 0.66667 | 0 | 0.33333 | 0.33333 | 0.66667
2024 | 0.33333 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0.33333 | 0 | 0.33333 | 0 | 0

## Slide 13: Serbia- Progress
Chart: SERBIA
| Adopt multiannual maintenance plan | Establishing Road Asset Management System (RAMS) | Signing of Service Level Agreement between Ministry of Transport and Road Authorities/Public Enterprises | Adopt an efficient strategy on the funding sustainability for road maintenance | Adoption of ITS strategy together with an Action/implementation plan | Transposition of the Directive 2010/40/EU into the national legislation | Transposition of Directive 2004/52/EC - Interoperability of electronic road toll systems | Adopt and implement EU ITS Framework Architecture for roads to ensure compatibility of system and equipment | Adopt and implement EU ITS standards for roads to ensure European standards and specifications for all new projects and for the upgrading of existing ones | Adopt a regional interoperability framework aimed to establish a mechanism for the exchange of ITS data at regional level through TCT Information System | Adopt guidelines and methodologies for climate change and natural hazard road network vulnerability assessment | Development of Resilience Action Plan for Road Core/Comprehensive Network | Undertake risk-based vulnerability interventions for the most vulnerable sections of the indicative extension of Core/Comprehensive TEN-T Networks in Western Balkans | Enhance use of alternative fuels (e-charging stations etc) | Establishing functioning and efficient road maintenance system | ITS Deployment on Core/Comprehensive Road Network | Enhancing road transport climate resilience and use of alternative fuels
Up to 2023 | 0.66667 | 0.66667 | 0.66667 | 0.33333 | 0.33333 | 0.66667 | 0.66667 | 0.33333 | 0.66667 | 1 | 0.33333 | 0.33333 | 0.66667 | 1
2024 | 0 | 0 | 0.33333 | 0 | 0.33333 | 0 | 0 | 0.33333 | 0 | 0 | 0 | 0.33333 | 0 | 0

## Slide 14: Overall progress achieved
ALBANIA | BOSNIA AND HERZEGOVIINA | KOSOVO | MONTENEGRO | NORTH MACEDONIA | SERBIA
Av. Scoring 73% | Av. Scoring 49% | Av. Scoring 51% | Av. Scoring 55% | Av. Scoring 64% | Av. Scoring 76%
Chart: Road Action Plan- Overall Progress
| Albania | Bosnia and Herzegovina | Kosovo | Montenegro | North Macedonia | Serbia | Albania
Up to 2023 | 0.67361 | 0.46528 | 0.46528 | 0.49306 | 0.58333 | 0.69444
2024 | 0.055556 | 0.020833 | 0.048611 | 0.055556 | 0.055556 | 0.069444

## Slide 15: Annex I.3 – Road transport legislation
Chart: Annex I.3 - Road transport rules
| Albania | Bosnia and Herzegovina | Kosovo | North Macedonia | Montenegro | Serbia | All Regional Partners
Not transposed | 0.68333 | 0.85 | 0.7 | 0.76667 | 0.55 | 0.53333 | 0.68056
Partially transposed | 0.18333 | 0.13333 | 0.18333 | 0.13333 | 0.066667 | 0.21667 | 0.15278
Fully transposed | 0.13333 | 0.016667 | 0.11667 | 0.1 | 0.38333 | 0.25 | 0.16667

## Slide 16: Reform Agenda
Sub Area | Reform | Conditions | Albania Deadline | Kosovo | Montenegro | North Macedonia | Serbia | Next Gen Action Plan
E-freight and Transport systems | Deployment of e-freight and Intelligent Transport Systems | Adopt relevant legislation to align with the Regulation of EU 2020/1056 on electronic freight transport information (eFTI) | 1 June 2025 | 1 December 2025 | 1 December 2025 | 1 December 2025 | 1 June 2026 | 
 |  | Ratify the added Protocol to the United Nations Convention for the carriage of goods, on the “electronic consignment-note” (eCMR) for International Carriage of Goods by Road needed to deploy eFTI | 1 December 2025 |  | 1 June 2026 | 1 June 2026 | 1 December 2026 | 
 |  | Adopt relevant legislation for ITS frameworks and standards for road, in line with EU Acquis | 1 December 2026 |  |  |  |  | Q2 2026 ITS Directive
 |  | Implement first phase of the traffic data collection systems and road user information systems | 1 June 2027 |  |  |  |  | Q4 2026 RTTI and MTIS
 |  | Adopt relevant legislation for ITS frameworks and standards for rail, in line with EU Acquis | 1 June 2027 |  |  |  |  | 
 |  | Implement ITS frameworks and standards for road and rail |  | 1 December 2026 | 1 December 2026 |  | 1 December 2025 | Q4 2026 NAPS
 |  | ITS on 60 Kms of the TEN-T road network is operational |  | 1 December 2027 |  |  |  | 
 |  | ITS on 62 Kms of the TEN-T road network is operational |  |  | 1 December 2027 |  |  | 
 |  | Implement ITS frameworks for road |  |  |  | 1 December 2025 |  | 
 |  | Align to ITS standards for rail |  |  |  | 1 December 2027 |  | 
 |  | Implement ITS: i) Travel time between locations Tabanovce – Gevgelija, [baseline [2018] = 130 minutes, target [2027] = 17% decrease]; ii) Number of traffic accidents along corridor 10 [baseline [2018] = 67, target [2027] reduction by 16.6%] |  |  |  | 1 December 2027 |  | 
 |  | Traffic data collection systems and road user information systems deployed and operational |  |  |  |  | 1 December 2026 | 

## Slide 17
www.transport-community.org
nhoxha@transport-community.org